Scrum Meeting Summary

Project: RegMan
Team Members: Ahmed Shaaban – Mosaab Gamal – Jomana Amin – Ahmed Amgad
Date Range: 28th October – 20th December

Meeting 1: 28th October – Project Idea & Requirements

- Progress: Team discussed the project idea and the entities involved. Agreed on project requirements and started visualizing how these would manifest in the design.

- Decisions:

  - Chose architecture and tech stack (.NET).

  - Decided on initial entities involved in system.

- Blockers: Minor uncertainties in how entities should interact; resolved through discussion.

- Reflection:

  - Clear project direction established.

  - Responsibilities for entity design assigned.

Meeting 2: Early November (12th) – Entity Design & Class Diagram

- Progress: Each member designed a few assigned entities. Created initial class diagram.

- Decisions: Reviewed and revised the class diagram, corrected faults, and completed all remaining entities.

- Blockers: Adjusting relationships between entities to ensure consistency.

- Reflection: Class design phase completed; team ready to implement backend layers.

Meeting 3: Mid–Late November (15th)– Initial Backend Implementation

- Progress:

  - Implemented Data Access Layer (DAL)

  - Created first service (Course Service)

  - Created first controller (Course Controller).

- Blockers: Ensuring DAL works correctly and service-controller integration functions properly.

- Reflection: Core backend setup complete; ready to implement remaining services and controllers.

Meeting 4: Late November (24th) – Remaining Backend Services & Auth

- Progress: Implemented remaining backend services and controllers (Enrollment, Court, etc.) along with authentication and authorization.

- Blockers:

  - Coordinating multiple endpoints for smooth integration.

  - Some services required the completion of other services, causing delays.

- Reflection: Backend development mostly complete; ready for frontend integration.

Meeting 5: Early–Mid December (10th) – Frontend Development & Deployment

- Progress:

  - Implemented frontend UI and connected it to backend services.

  - Application deployed successfully.

- Blockers: Minor integration bugs and UI refinements.

- Reflection: Core application functional; focus shifting to enhancements, testing, and documentation.

Meeting 6: Mid December (17th) – Enhancements & Final Review

- Progress: Planning and implementing future feature expansions and enhancements. Conducting final testing and preparing documentation.

- Blockers: Deciding on final feature enhancements and fixing minor bugs.

- Reflection: Project mostly complete; team suggests additional enhancements for final polish.